International Civil Aviation Organization

Twelfth Meeting of the Aeronautical Communication Services Implementation Coordination Group (ACSICG/12)

Bangkok, Thailand, 25 - 28 March 2025

PROVISIONAL AGENDA

Agenda Item 7:              Review and update the AMHS/ATN/AIDC Implementation Status

6.1 AMHS Implementation Status

6.2 AIDC Implementation Status

6.3 AIDC over AMHS

AIDC IMPLEMENTATION STATUS IN INDONESIA

(Presented by name of State/Organization)

SUMMARY

This paper presents a brief overview of the current status and future plans for ATS Inter-facility Data Communication (AIDC) implementation within the Jakarta and Ujung Pandang Flight Information Regions (FIRs).

- INTRODUCTION

  - Indonesia continues to enhance its Air Traffic Management (ATM) capabilities through the implementation of AIDC to improve safety and efficiency in coordination between Air Traffic Services Units (ATSUs).

  - This paper provides an update on the current operational status of AIDC links with neighboring FIRs and the planned upgrades for domestic and international coordination.

- DISCUSSION

- Current Operational Status (Ujung Pandang ACC)

The Ujung Pandang ACC (THALES system) has successfully implemented operational AIDC links with several neighboring states using ICD V.3.0 protocol:

- Brisbane ACC (Australia): Operational since July 2017 via AFTN.

- Oakland ARTCC (USA): Operational since June 2023 via AMHS (Note: CDN is currently one-way from Oakland).

- Port Moresby ACC (PNG): Operational since January 2020 via AFTN.

- Manila ACC (Philippines): Operational since 4Q 2020 via AMHS.

- Testing and Planned Implementations

- Kota Kinabalu ACC (Malaysia): Currently in testing phase with Ujung Pandang, targeted for operational status in 3Q 2026.

- Jakarta ACC Upgrade: The current COMSOFT system in Jakarta is scheduled for replacement with a new INDRA ATM Automation System in June 2026.

- Jakarta – Ujung Pandang (Domestic): AIDC trials are planned for Q4 2026 following the Jakarta system installation.

- Future Links (Jakarta ACC): Planned implementations are scheduled for Melbourne (2027), Singapore (2027), Colombo (2028), and Kuala Lumpur (2028).

- Expected Impact

| Conclusion/Decision XX/XX - TITLE | Update on AIDC Implementation in Indonesia |
| --- | --- |
| What: Shared status of AIDC integration | Expected impact: ☒ Ops/Technical |
| Why: To improve seamless ATM coordination | Follow-up: ☒ Required from States |
| When: …. | Status: Draft for information |
| Who: ☒ APAC States |  |

- ACTION BY THE MEETING

- The meeting is invited to:

- Note the information regarding Indonesia's AIDC implementation status contained in this paper; and

- Discuss any relevant matter as appropriate.

_ _ _ _ _ _ _ _ _ _ _ _ _